## Slide 1: Wise Shopping
CSCI 5308: Adv. Topics in Software Development
Group 8
Nilesh Gupta (B00876771)
Adarsh Kannan Iyengar (B00900913)
Harsh Hariramani (B00899363)
Pavithra Gunasekaran (B00905274)
Elizabeth James (B00867159)
Professor: Dr. Tushar Sharma
TA: Harit Patwa
Client Team: Group 9

## Slide 2: Table of Contents
Overview
Task Distribution
Tech stack
Project Timeline
Challenges
Goals
Second chance
Learnings

## Slide 3: Overview
Wise Shopping Application will allow user to search the best products at affordable prices from multiple stores.
Insights on the best purchase time for the range of products.
Demand trend of a product.
Sharing the shopping carts with other users.
Subscriptions for price drop
Price comparison
Buy in-cart products from the cheapest selling store

## Slide 4: Task Distribution

## Slide 5: Tech Stack
Technologies used
Java
MySQL
SpringBoot Framework

## Slide 6: Project Timeline

## Slide 7
01 February
Project proposal
16 Feb
Task distribution among team members
02 March
Mid-term: Completed the essential features
16 March
Started refactoring simultaneously
04 April
End-term: Testing and deployment

## Slide 8: Challenges Faced
Challenge 1
Need for a UI
Solution
- POC
- not feasible
Challenge 2
How can we enhance UX in console application
Solution
- Additional navigation
- Improved freedom of control
Challenge 3
Data for analytics
Solution
- Search for data
- Clean and pre-process data

## Slide 9: User Goals (All client requirements were met)
S.No | Goals | Status
1 | Authentication & Password Recovery | Done
2 | View products | Done
3 | Add products to cart | Done
4 | Filter products by criteria | Done
5 | Search products by tags | Done
7 | Get the cheapest cart | Done
8 | Share cart with other users | Done
9 | Subscription alerts | Done
10 | Price comparison of the products between sellers | Done
11 | Best time to buy a product (Price trend analytics) | Done

## Slide 10: Merchant Goals (All client requirements were met)
S.No | Goals | Status
1 | Authentication and Password Recovery | Done
2 | Maintain Product Inventory list | Done
3 | Maintain stores | Done
4 | Product trend (demand trend analytics) | Done

## Slide 11: UX Goals
S.No | Goals | Status
1 | Ease of navigation between menus | Done
2 | Map of menu | Done
3 | Accepts case insensitive inputs | Done
4 | Product demand trend | Done

## Slide 12: If given a second chance...
Currently, console based – move to UI
Further increase efficiency of analytical algorithms
Scope for more analytics
Scope for recommendation system

## Slide 13: Learnings and Experiences
Learnt SpringBoot and JPA
Tried UI – Had to give up
Looked up ways to enhance UX in console application
Implemented factory design pattern for implementing the different screens shown to the user

## Slide 14: Thank You.

## Slide 15: Any Questions?